SPREDN Master Engineering Register
Document Number: SPREDN-REG-001
Revision: 0.3
Status: Review Candidate
Date: October 10, 2026
This reconciliation updates the Revision 0.2 register to reflect the available engineering review candidates and project publications. Eight existing document entries advance to verified Revision 0.3 Review Candidate status. The register also identifies related registers, publications, and referenced forms. Verified document metadata, inferred fields, and pending engineering review are stated separately. This candidate does not establish an approved engineering baseline.
1 Purpose
The Master Engineering Register is intended to become the authoritative configuration management record for the SPREDN Engineering Library after designated approval. It identifies engineering documents, registers, standards, forms, and publications and maintains traceability to the copy reviewed and its disposition.
2 Register management
The SPREDN Engineering Team maintains this register under the engineering configuration management process. Every controlled document shall appear before formal release. Creation, revision, approval, release, supersession, and retirement shall be recorded with supporting evidence. Approval authority, release dates, and controlled repository locations shall be confirmed before this candidate is adopted.
3 Evidence and status rules
VERIFIED means an available file or an explicit statement in an inspected document supports the particular field. Verified metadata proves the displayed revision and document status; it does not prove approval, completeness, deployment readiness, or current service availability. A verified reference proves that a document is cited, not that its file exists or is current.
INFERRED identifies a conclusion derived from filenames, document relationships, or variant sequence. PENDING identifies missing evidence or a required authority decision. Entries carried forward from Revision 0.2 are historical assertions until verified against the document itself. Planned does not mean that development has not started.
The reconciliation cut off is October 10, 2026. E01 is the uploaded register; E02-E16 identify inspected source copies in Section 10. Local engineering files, chapter sources, review notes, publication variants, and supporting graphics were checked. The synced sources folder is empty. No controlled network repository inventory or release approval records were available for verification; the latest local variant is not certified as the latest approved library release.
4 Register fields
The updated register retains the original Number, Title, Volume, Revision, Status, Owner, and Notes fields. The linked control fields table supplies Controlled Copy, Dependencies, and Next Planned Revision, which were defined in Revision 0.2 but absent from its table. Document number joins the two tables. Dependencies identify document relationships, not approved revision applicability. Volumes 1-5 and Library are retained from E01; Registers, Publications, and Forms are organizational labels with formal volume assignment pending.
Engineering Team ownership is retained for the original entries and proposed for related registers. It does not certify individual accountability. New publication and form ownership remains pending assignment. Next Planned Revision entries are review actions; no future revision number is authorized by this reconciliation.
5 Revision change log
	Change
	Scope
	Revision 0.2
	Revision 0.3 candidate
	Evidence

	C01
	Cover and authority
	0.2 Working Draft, August 2026; official baseline asserted
	0.3 Review Candidate, October 10, 2026; baseline adoption subject to approval
	E01; E03 Section 4; E06 Section 6

	C02
	001, 002, 003, 004, 010, 025
	0.2 Working Draft; Complete
	0.3 Review Candidate verified; technical and operational review pending
	E02-E07 cover metadata

	C03
	SPREDN-050
	Reserved; Planned; Next
	0.3 Review Candidate across three packages, Chapters 1-15; integration pending
	E08-E10 cover and chapter headings

	C04
	SPREDN-100
	Reserved; Planned
	0.3 Review Candidate consolidated Chapters 1-11 with nine figures; local variant selection pending
	E11 cover, headings and figure captions

	C05
	VOL-001, 000 and future documents
	Complete or Planned without evidence classification
	Historical values retained; missing-copy status and approval applicability explicit
	E01; local file inventory

	C06
	REG-001 through REG-008
	Related registers only listed in prose; REG-001 absent from table
	Eight register entries added; this candidate identified; seven register copies unverified
	E01 Section 5; E06 Section 5

	C07
	PUB-001 through PUB-004 and PUB-002-N3FUD
	Absent
	Five draft entries added; publication metadata basis and variant ambiguity explicit
	E12-E16

	C08
	FRM-004 and FRM-005
	Absent
	Referenced forms added with unverified revision and file status
	E11 Sections 8.4 and 8.7

	C09
	Control fields and evidence
	Defined fields absent from table; Complete notes unqualified
	Copy provenance, dependency relationships, next actions and evidence classification added
	E01 Section 3; this reconciliation

	C10
	Graphics and project review issues
	Not addressed
	Variant control, geographic consistency, identifier adoption and site evidence flagged for review
	E03-E11; project graphics and review notes
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6 Updated master register
36 entries. Original entries remain in their original order; related registers, publications, and referenced forms follow. Review Candidate status is verified for eight existing documents and prepared for REG-001. No entry is certified as an approved baseline.
	Document number
	Document title
	Volume
	Revision
	Status
	Owner
	Evidence and notes

	SPREDN-VOL-001
	Engineering Library Master Table of Contents
	Library
	0.2
	Working Draft
	Engineering Team (retained)
	PENDING verification. 0.2 Working Draft retained from E01; source and current revision unavailable. Prior Complete note removed.

	SPREDN-000
	Project Charter
	1
	0.2
	Working Draft
	Engineering Team (retained)
	PENDING verification. 0.2 Working Draft retained from E01; source and current revision unavailable. Prior Complete note removed.

	SPREDN-001
	Engineering Handbook
	1
	0.3
	Review Candidate
	Engineering Team (retained)
	VERIFIED metadata and file, E02. Review and release approval pending.

	SPREDN-002
	Engineering Identification, Directory & Naming Standard
	1
	0.3
	Review Candidate
	Engineering Team (retained)
	VERIFIED metadata and file, E03. Review and release approval pending.

	SPREDN-003
	Acronyms & Glossary
	1
	0.3
	Review Candidate
	Engineering Team (retained)
	VERIFIED metadata and file, E04. Review and release approval pending.

	SPREDN-004
	Graphics & Drawing Standards
	1
	0.3
	Review Candidate
	Engineering Team (retained)
	VERIFIED metadata and file, E05. Review and release approval pending.

	SPREDN-005
	Document Templates & Style Guide
	1
	Reserved
	Planned
	Engineering Team (retained)
	PENDING verification. Reserved / Planned retained from E01; no document file verified. Absence does not establish Not Started.

	SPREDN-010
	Engineering Program Management Manual
	1
	0.3
	Review Candidate
	Engineering Team (retained)
	VERIFIED metadata and file, E06. Review and release approval pending.

	SPREDN-025
	Systems Engineering Framework
	1
	0.3
	Review Candidate
	Engineering Team (retained)
	VERIFIED metadata and file, E07. Review and release approval pending.

	SPREDN-050
	Stakeholder & Mission Needs
	2
	0.3
	Review Candidate
	Engineering Team (retained)
	VERIFIED three packages, E08-E10, Chapters 1-15. Integration review pending; no consolidated release verified.

	SPREDN-100
	Concept of Operations (CONOPS)
	2
	0.3
	Review Candidate
	Engineering Team (retained)
	VERIFIED consolidated Chapters 1-11 and nine figures, E11. Latest available variant; formal selection pending.

	SPREDN-150
	Operational Requirements
	2
	Reserved
	Planned
	Engineering Team (retained)
	PENDING verification. Reserved / Planned retained from E01; no document file verified. Absence does not establish Not Started.

	SPREDN-175
	System Requirements Specification
	2
	Reserved
	Planned
	Engineering Team (retained)
	PENDING verification. Reserved / Planned retained from E01; no document file verified. Absence does not establish Not Started.

	SPREDN-200
	System Architecture
	3
	Reserved
	Planned
	Engineering Team (retained)
	PENDING verification. Reserved / Planned retained from E01; no document file verified. Absence does not establish Not Started.

	SPREDN-300
	Detailed Engineering Design
	3
	Reserved
	Planned
	Engineering Team (retained)
	PENDING verification. Reserved / Planned retained from E01; no document file verified. Absence does not establish Not Started.

	SPREDN-400
	Implementation Guide
	4
	Reserved
	Planned
	Engineering Team (retained)
	PENDING verification. Reserved / Planned retained from E01; no document file verified. Absence does not establish Not Started.

	SPREDN-500
	Verification & Validation
	4
	Reserved
	Planned
	Engineering Team (retained)
	PENDING verification. Reserved / Planned retained from E01; no document file verified. Absence does not establish Not Started.

	SPREDN-600
	Operations Manual
	5
	Reserved
	Planned
	Engineering Team (retained)
	PENDING verification. Reserved / Planned retained from E01; no document file verified. Absence does not establish Not Started.

	SPREDN-700
	Maintenance Manual
	5
	Reserved
	Planned
	Engineering Team (retained)
	PENDING verification. Reserved / Planned retained from E01; no document file verified. Absence does not establish Not Started.

	SPREDN-800
	Continuity, Disaster Recovery & Resilience
	5
	Reserved
	Planned
	Engineering Team (retained)
	PENDING verification. Reserved / Planned retained from E01; no document file verified. Absence does not establish Not Started.

	SPREDN-900
	Configuration Management
	5
	Reserved
	Planned
	Engineering Team (retained)
	PENDING verification. Reserved / Planned retained from E01; no document file verified. Absence does not establish Not Started.

	SPREDN-REG-001
	Master Engineering Register
	Registers
	0.3
	Review Candidate
	Engineering Team (proposed)
	Prepared in this reconciliation; approval pending.

	SPREDN-REG-002
	Site Register
	Registers
	Unverified
	Pending verification
	Engineering Team (proposed)
	VERIFIED reference in E06 Section 5 and E01 Section 5; register file, contents and revision unverified.

	SPREDN-REG-003
	Equipment Register
	Registers
	Unverified
	Pending verification
	Engineering Team (proposed)
	VERIFIED reference in E06 Section 5 and E01 Section 5; register file, contents and revision unverified.

	SPREDN-REG-004
	Drawing Register
	Registers
	Unverified
	Pending verification
	Engineering Team (proposed)
	VERIFIED reference in E06 Section 5 and E01 Section 5; register file, contents and revision unverified.

	SPREDN-REG-005
	Architecture Decision Register
	Registers
	Unverified
	Pending verification
	Engineering Team (proposed)
	VERIFIED reference in E06 Section 5 and E01 Section 5; register file, contents and revision unverified.

	SPREDN-REG-006
	Field Engineering Register
	Registers
	Unverified
	Pending verification
	Engineering Team (proposed)
	VERIFIED reference in E06 Section 5 and E01 Section 5; register file, contents and revision unverified.

	SPREDN-REG-007
	Engineering Change Register
	Registers
	Unverified
	Pending verification
	Engineering Team (proposed)
	VERIFIED reference in E06 Section 5 and E01 Section 5; register file, contents and revision unverified.

	SPREDN-REG-008
	Publication Register
	Registers
	Unverified
	Pending verification
	Engineering Team (proposed)
	VERIFIED reference in E06 Section 5 and E01 Section 5; register file, contents and revision unverified.

	SPREDN-PUB-001
	End User Participation Guide
	Publications
	0.1
	Working Draft
	Pending assignment
	VERIFIED revision/status in revision history, E12. Release approval pending.

	SPREDN-PUB-002
	Get Involved with SPREDN Handout
	Publications
	0.1
	Working Draft
	Pending assignment
	VERIFIED file/title, E13. INFERRED 0.1 Working Draft from filename; internal control metadata absent. Same-revision contact variant; selection and numbering review pending.

	SPREDN-PUB-002-N3FUD
	Get Involved with SPREDN Handout N3FUD Variant
	Publications
	0.1
	Working Draft
	Pending assignment
	VERIFIED file/title, E14. INFERRED 0.1 Working Draft from filename; internal control metadata absent. Same-revision contact variant; selection and numbering review pending.

	SPREDN-PUB-003
	Packet Radio and Bulletin Board Systems Display
	Publications
	0.1
	Working Draft
	Pending assignment
	VERIFIED file/title, E15. INFERRED 0.1 Working Draft from filename; internal control metadata absent. Release approval pending.

	SPREDN-PUB-004
	Winlink Radio Email Display
	Publications
	0.1
	Working Draft
	Pending assignment
	VERIFIED file/title, E16. INFERRED 0.1 Working Draft from filename; internal control metadata absent. Release approval pending.

	SPREDN-FRM-004
	Site Assessment and Engineering Survey
	Forms
	Unverified
	Pending verification
	Pending assignment
	VERIFIED reference in E11 Section 8.4. Template and completed evidence unverified.

	SPREDN-FRM-005
	Site Commissioning Record and Checklist
	Forms
	Unverified
	Pending verification
	Pending assignment
	VERIFIED reference in E11 Section 8.7. Template and completed evidence unverified.



7 Linked control fields
The following fields complete each register entry. Evidence keys identify inspected local copies, not formally controlled repository locations. Missing copies and approval evidence remain pending.
	Document number
	Controlled copy
	Dependencies
	Next planned revision or action

	SPREDN-VOL-001
	Unverified
	Pending confirmation
	Pending authority disposition

	SPREDN-000
	Unverified
	Pending confirmation
	Pending authority disposition

	SPREDN-001
	E02 local review copy; controlled repository unverified
	SPREDN-000; SPREDN-010 (documented references; approval applicability pending)
	Review 0.3; 1.0 only after approval

	SPREDN-002
	E03 local review copy; controlled repository unverified
	SPREDN-001; Site and Equipment Registers (documented references; approval applicability pending)
	Review 0.3; 1.0 only after approval

	SPREDN-003
	E04 local review copy; controlled repository unverified
	SPREDN-002 terminology and identifiers (documented references; approval applicability pending)
	Review 0.3; 1.0 only after approval

	SPREDN-004
	E05 local review copy; controlled repository unverified
	SPREDN-002; Drawing Register (documented references; approval applicability pending)
	Review 0.3; 1.0 only after approval

	SPREDN-005
	Unverified
	Pending confirmation
	Confirm development status and planned revision

	SPREDN-010
	E06 local review copy; controlled repository unverified
	SPREDN-000; SPREDN-001; SPREDN-002; registers (documented references; approval applicability pending)
	Review 0.3; 1.0 only after approval

	SPREDN-025
	E07 local review copy; controlled repository unverified
	SPREDN-000; SPREDN-010; lifecycle document chain (documented references; approval applicability pending)
	Review 0.3; 1.0 only after approval

	SPREDN-050
	E08-E10 package review copies; controlled repository unverified
	SPREDN-000, 001, 002, 003, 004, 010, 025 (documented references; approval applicability pending)
	Integrate and review packages before baseline

	SPREDN-100
	E11 preferred local review copy; authority selection pending
	SPREDN-050; governance; 150 and 175 downstream (documented references; approval applicability pending)
	Review latest variant, figures and appendix scope

	SPREDN-150
	Unverified
	Pending confirmation
	Confirm development status and planned revision

	SPREDN-175
	Unverified
	Pending confirmation
	Confirm development status and planned revision

	SPREDN-200
	Unverified
	Pending confirmation
	Confirm development status and planned revision

	SPREDN-300
	Unverified
	Pending confirmation
	Confirm development status and planned revision

	SPREDN-400
	Unverified
	Pending confirmation
	Confirm development status and planned revision

	SPREDN-500
	Unverified
	Pending confirmation
	Confirm development status and planned revision

	SPREDN-600
	Unverified
	Pending confirmation
	Confirm development status and planned revision

	SPREDN-700
	Unverified
	Pending confirmation
	Confirm development status and planned revision

	SPREDN-800
	Unverified
	Pending confirmation
	Confirm development status and planned revision

	SPREDN-900
	Unverified
	Pending confirmation
	Confirm development status and planned revision

	SPREDN-REG-001
	This candidate; controlled repository unverified
	SPREDN-002, SPREDN-010; SPREDN-900 intended control
	Review 0.3; approve through configuration control

	SPREDN-REG-002
	Unverified
	SPREDN-002, SPREDN-010; SPREDN-900 intended control
	Obtain current register and verify entries

	SPREDN-REG-003
	Unverified
	SPREDN-002, SPREDN-010; SPREDN-900 intended control
	Obtain current register and verify entries

	SPREDN-REG-004
	Unverified
	SPREDN-002, SPREDN-010; SPREDN-900 intended control
	Obtain current register and verify entries

	SPREDN-REG-005
	Unverified
	SPREDN-002, SPREDN-010; SPREDN-900 intended control
	Obtain current register and verify entries

	SPREDN-REG-006
	Unverified
	SPREDN-002, SPREDN-010; SPREDN-900 intended control
	Obtain current register and verify entries

	SPREDN-REG-007
	Unverified
	SPREDN-002, SPREDN-010; SPREDN-900 intended control
	Obtain current register and verify entries

	SPREDN-REG-008
	Unverified
	SPREDN-002, SPREDN-010; SPREDN-900 intended control
	Obtain current register and verify entries

	SPREDN-PUB-001
	E12 local draft; controlled repository unverified
	SPREDN-003 terminology; applicable operational and participation guidance (inferred)
	Confirm control metadata, owner and publication approval

	SPREDN-PUB-002
	E13 local draft; controlled repository unverified
	SPREDN-003 terminology; applicable operational and participation guidance (inferred)
	Confirm control metadata, owner and publication approval

	SPREDN-PUB-002-N3FUD
	E14 local draft; controlled repository unverified
	SPREDN-003 terminology; applicable operational and participation guidance (inferred)
	Confirm control metadata, owner and publication approval

	SPREDN-PUB-003
	E15 local draft; controlled repository unverified
	SPREDN-003 terminology; applicable operational and participation guidance (inferred)
	Confirm control metadata, owner and publication approval

	SPREDN-PUB-004
	E16 local draft; controlled repository unverified
	SPREDN-003 terminology; applicable operational and participation guidance (inferred)
	Confirm control metadata, owner and publication approval

	SPREDN-FRM-004
	Unverified
	SPREDN-100 Chapter 8; site records and acceptance evidence (inferred)
	Obtain template and applicable completed records

	SPREDN-FRM-005
	Unverified
	SPREDN-100 Chapter 8; site records and acceptance evidence (inferred)
	Obtain template and applicable completed records




8 Reconciliation findings and pending review
R01 Controlled library and approval evidence
Obtain the current controlled library index, SPREDN-VOL-001, SPREDN-000, missing register files, and release records. Verify repository paths, owners, latest revisions, approvals, and retirement history. References to a charter or baseline in candidate text do not replace an approval record.
R02 Mission analysis integration
All three SPREDN-050 packages display Revision 0.3 Review Candidate. Package 3 retains an Engineering Baseline Declaration and AREDN primary RF networking assumption, while Packages 1 and 2 emphasize capability and service outcomes. Review their combined interpretation, standardization versus documented site variation, and shorthand register references before consolidation. Package 3 review notes record metadata-only changes; this does not establish substantive integration approval.
R03 Geographic scope consistency
SPREDN-050 Package 1 retains Maryland, Ohio, and Virginia as the extended operational area and treats West Virginia as map context in its review notes. Latest SPREDN-100 Sections 1.4 and 3.2 describe surrounding geography with conditional expansion; Figures 3.11 and 3.21 depict Pennsylvania, Ohio, West Virginia, Maryland, and Virginia. Reconcile the wording across the mission analysis and CONOPS without inferring expanded commitments or radio coverage.
R04 CONOPS variant and figure review
E11 is the latest available local CONOPS variant by file chronology and accumulated content. Its cover remains Revision 0.3 Review Candidate. Verify authority selection before treating earlier 0.3 variants as superseded. Nine inline figures and nine caption records are present: 3.1, 3.11, 3.2, 3.21, 3.3, and 4.1-4.4. Chapter source documents remain historical inputs rather than separate releases. Reserved figure placeholders remain elsewhere; earlier review notes predate the inserted figures. Appendix scope remains unresolved.
R05 Identifier control and traceability
SPREDN-002 Section 4 and SPREDN-010 Section 6 distinguish 0.x drafts and candidates from 1.0 approved baselines. SPREDN-002 uses BLMTPA, WGGPPA, and GKIT equipment formats; SPREDN-004 defines DWG####. SPREDN-050 Package 2 retains MN-001 through MN-010 and proposes broader MN/OR/SR/AR rules for authority review. Do not infer adoption of these proposed rules or assign drawing numbers from filenames.
R06 Site status and service evidence
Site tables in SPREDN-002 and SPREDN-003 label Blue Mountain a Golden Reference Site and Waggoners Gap Commissioned. These are verified statements in review candidates, not independently verified current site conditions. Obtain Site and Equipment Registers, site installation packages, survey records, FRM-005 commissioning and acceptance evidence, configuration records, and applicable changes before confirming readiness or service availability.
R07 Publication control and variants
PUB-001 internally records 0.1 Working Draft. PUB-002, PUB-002-N3FUD, PUB-003, and PUB-004 use those values in filenames without internal revision/status declarations. Treat those fields as inferred. The PUB-002 contact variants differ in email address while retaining the same revision; resolve the preferred copy, suffix convention, owner, and publication approval through REG-008. Unnumbered outreach documents in Section 9 require numbering disposition.
R08 Review and release actions
The Engineering Team should resolve evidence gaps and content conflicts, obtain technical and operational review, record dispositions and designated approvals, and then issue the controlled revision under configuration management. No future release number or publication approval is assigned here.
9 Supporting project artifacts
The following artifacts are verified as local files. Their existence does not establish drawing registration, engineering approval, formal publication, or field verification. They are recorded as supporting assets rather than substituted for SPREDN-200 System Architecture or other reserved documents.
AREDN_Overview_Display_One_Page.docx
AREDN_Overview_Handout_20260910.docx
SPREDN_Project_Overview_Display_One_Page.docx
SPREDN_Project_Overview_Handout.docx
What_Is_Amateur_Radio_Display_One_Page.docx
What_Is_Emergency_Communications_Display_One_Page.docx
These six outreach files have no verified controlled document number or revision declaration. Assign or confirm identifiers through the Publication Register; do not invent SPREDN-PUB numbers.
Architecture and topology assets include the Revision 0.3 review candidate Updated Network Architecture, Backbone Topology, Backbone Site Locations, and four AREDN Topology Map variants (base, Corrected, Updated, and Original Topology). Historical original topology and architecture images also remain. Same-revision alternatives require drawing-register disposition; a file name is not a controlled DWG identifier.
Supporting map and figure files include initial-area and five-state maps, two terrain figures and their USGS source rasters and export metadata, Figure 4.1 through Figure 4.4, state and county geometry, and USGS service metadata. Map geography and topology depiction do not prove RF coverage, a usable path, commissioning, or current service availability.
10 Source evidence index
Evidence keys refer to the exact copies inspected. E01 was recovered as the attachment to the referenced SPREDN Website Development conversation. E02-E16 are local project copies. Internal cover metadata was checked for E02-E11; E12 contains an internal revision history. E13-E16 provide filename-derived revision/status only. SHA256 values identify the inspected bytes.
E01 Uploaded Revision 0.2 register
SPREDN-REG-001_Master_Engineering_Register_Revision_0.2_Working_Draft(1).docx
SHA256 afada531414078ff1cef55fc6ffb498e80884187aeeeda2602982b90b40f0d93
Locator: cover, Sections 1-6, and the 21-entry Current Controlled Documents table. Historical baseline for all original register values.
E02 SPREDN-001
SPREDN-001_Engineering_Handbook_Revision_0.3_Review_Candidate.docx
SHA256 3fff829462b525f9034ddc7393a650b6b847cddc87a9aa9d21afa9b3ee1bc9a0
Locator: cover metadata and numbered sections; applicable identification, terminology, drawing, management, and lifecycle provisions.
E03 SPREDN-002
SPREDN-002_Engineering_Identification_Directory_and_Naming_Standard_Revision_0.3_Review_Candidate.docx
SHA256 7c4e39a220b12e94c5cc89f80640be7dcdc59d4c4cd7c7f244200d8ba2821f5d
Locator: cover metadata and numbered sections; applicable identification, terminology, drawing, management, and lifecycle provisions.
E04 SPREDN-003
SPREDN-003_Acronyms_and_Glossary_Revision_0.3_Review_Candidate.docx
SHA256 5e3931ea9700c0fa2a304e8c8e94d3c4fce9fd30f0c22cec284a0d4432e45a42
Locator: cover metadata and numbered sections; applicable identification, terminology, drawing, management, and lifecycle provisions.
E05 SPREDN-004
SPREDN-004_Graphics_and_Drawing_Standards_Revision_0.3_Review_Candidate.docx
SHA256 2f6e65045ff3fe437ca555d0eadfe56811c357b9173f137888e8c174c50c3b01
Locator: cover metadata and numbered sections; applicable identification, terminology, drawing, management, and lifecycle provisions.
E06 SPREDN-010
SPREDN-010_Engineering_Program_Management_Manual_Revision_0.3_Review_Candidate.docx
SHA256 f69328fdd0922bfeb32a72a9578887fae959d4ea8a8c9d84f29598492c866e3c
Locator: cover metadata and numbered sections; applicable identification, terminology, drawing, management, and lifecycle provisions.
E07 SPREDN-025
SPREDN-025_Systems_Engineering_Framework_Revision_0.3_Review_Candidate.docx
SHA256 fef22f6f114076c9befb20b2a3352311b49b3d194cba752de4c1e3f9995c61f9
Locator: cover metadata and numbered sections; applicable identification, terminology, drawing, management, and lifecycle provisions.
E08 SPREDN-050
SPREDN-050_Package_1_Mission_Foundation_Revision_0.3_Review_Candidate.docx
SHA256 d22b0dcf42014012fbde6483f516728f9e27e15d058a26255370b1b0a3da4063
Locator: cover metadata and chapter headings. Package 1 Chapters 1-5; Package 2 Chapters 6-10; Package 3 Chapters 11-15, as applicable. See Section 8 for unresolved integration matters.
E09 SPREDN-050
SPREDN-050_Package_2_Mission_Analysis_Revision_0.3_Review_Candidate.docx
SHA256 bed4b1e3afc3a2d67c1df3d13c3ffcb00a05c33fee0015bdd674c57080ee1f36
Locator: cover metadata and chapter headings. Package 1 Chapters 1-5; Package 2 Chapters 6-10; Package 3 Chapters 11-15, as applicable. See Section 8 for unresolved integration matters.
E10 SPREDN-050
SPREDN-050_Package_3_Engineering_Integration_Revision_0.3_Review_Candidate.docx
SHA256 adf8f922cf12f70b7a3bb6afea24e0b5c9a2be330be0aa4361708ba154998d73
Locator: cover metadata and chapter headings. Package 1 Chapters 1-5; Package 2 Chapters 6-10; Package 3 Chapters 11-15, as applicable. See Section 8 for unresolved integration matters.
E11 SPREDN-100
SPREDN-100_Concept_of_Operations_Revision_0.3_Review_Candidate_With_Chapter_4_Figures.docx
SHA256 1ef574765daaa46d8dff445ea7745bfd31b42813799a976a43a936c1b58ef2f9
Locator: cover; Contents and Chapters 1-11; Sections 1.4, 3.2, 3.3, 8.4 and 8.7; nine figure captions. Latest local candidate selection is inferred, not approved.
E12 SPREDN-PUB-001
SPREDN-PUB-001_End_User_Participation_Guide_Revision_0.1_Working_Draft.docx
SHA256 1f0d54fb88e1d8df8e89b2694716e483bd2a192913cc705663128fad7845c018
Locator: title, Section 14 Document Maintenance, and Revision History table, 0.1 October 2026 Working Draft.
E13 SPREDN-PUB-002
SPREDN-PUB-002_Get_Involved_Handout_Revision_0.1_Working_Draft.docx
SHA256 59f5454bb60255cf46714f96b1bb178128c974b8ecbb41c939db74fd7f4a66d3
Locator: displayed title and body; filename identifies 0.1 Working Draft. No internal controlled-number or revision/status declaration verified.
E14 SPREDN-PUB-002-N3FUD
SPREDN-PUB-002-N3FUD_Get_Involved_Handout_Revision_0.1_Working_Draft.docx
SHA256 c1d5e3a480b43c7657b31e7618a7e2a438bd3a3a29697a94dc5bb45ffd71bc24
Locator: displayed title and body; filename identifies 0.1 Working Draft. No internal controlled-number or revision/status declaration verified.
E15 SPREDN-PUB-003
SPREDN-PUB-003_Packet_Radio_and_BBS_Display_Revision_0.1_Working_Draft.docx
SHA256 ff1c3efbea0f4c11536790fb043be4dc669deb59fa9d514244c8a37817ceb8d5
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